Project Planning Phase - Product Backlog, Sprints & Estimation

| Date | 12 August 2026 |
| --- | --- |
| Team ID | N/A |
| Author / Team Member | Aditya Kamble |
| Project Name | ShopEZ Ecommerce Application |
| Maximum Marks | 5 Marks |

Author / Lead: Aditya Kamble
The ShopEZ development cycle followed an Agile Scrum framework broken into four 2-week sprints. The project scope incorporates user authentication, product catalog, cart/checkout pipeline, seller management, and administrative governance.

| Sprint | Functional Epic | User Story ID | User Story / Task Description | Estimated Points | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment & Auth | US-01 | Initialize MERN repository, Vite client, Express server, and connect MongoDB | 3 | Completed |
| Sprint-1 | Environment & Auth | US-02 | Implement User schema, bcrypt password hashing, and JWT token issuance | 5 | Completed |
| Sprint-1 | Environment & Auth | US-03 | Build Register & Login pages with form validation and Toast notifications | 5 | Completed |
| Sprint-1 | Environment & Auth | US-04 | Create AuthContext and Axios interceptors for bearer token injection | 3 | Completed |
| Sprint-2 | Product & Catalog | US-05 | Design Product schema with name, price, discount, category, stock, and image | 3 | Completed |
| Sprint-2 | Product & Catalog | US-06 | Implement GET /api/products with search, category filtering, and sorting | 5 | Completed |
| Sprint-2 | Product & Catalog | US-07 | Build responsive Landing Page with Hero Banner and Featured Categories | 5 | Completed |
| Sprint-2 | Product & Catalog | US-08 | Build Product Catalog & Product Detail Page with image preview & reviews | 5 | Completed |
| Sprint-2 | Product & Catalog | US-09 | Implement Multer middleware for product image uploading on backend | 5 | Completed |
| Sprint-3 | Cart & Checkout | US-10 | Design Cart schema linked to user with pre-save total price calculation | 3 | Completed |
| Sprint-3 | Cart & Checkout | US-11 | Build CartContext and Cart page with quantity increment/decrement/remove | 5 | Completed |
| Sprint-3 | Cart & Checkout | US-12 | Implement Order schema and checkout form with shipping address & payment method | 5 | Completed |
| Sprint-3 | Cart & Checkout | US-13 | Build User Profile page with personal info and order history timeline | 5 | Completed |
| Sprint-4 | Seller & Admin | US-14 | Build Seller Dashboard (`/admin/sell`) with product table and inline editing | 5 | Completed |
| Sprint-4 | Seller & Admin | US-15 | Implement low-stock warning indicators for items with stock < 10 | 3 | Completed |
| Sprint-4 | Seller & Admin | US-16 | Build Admin Dashboard (`/admin`) displaying revenue, orders, and user count | 5 | Completed |
| Sprint-4 | Seller & Admin | US-17 | Implement Admin order status management (Processing, Shipped, Delivered, Cancelled) | 3 | Completed |
| Sprint-4 | Seller & Admin | US-18 | Implement Admin user management with delete and role enforcement | 3 | Completed |
| Sprint-4 | Quality & Deploy | US-19 | Execute User Acceptance Testing (UAT) and configure Vercel deployment scripts | 5 | Completed |